# 📘 Business Case: David A. Davis Portfolio Website Project

## 1. Project Overview

This project proposes the design and development of a modern, responsive personal portfolio website for David A. Davis, a BAS-Application Development student at North Seattle College. The portfolio will serve as a professional digital presence showcasing academic projects, technical skills, and industry experience. The site will be built using React + Vite, following modern UI/UX principles and best practices for front-end development.

The project will be completed over a two-week development cycle, with structured planning, component design, implementation, testing, and deployment phases.

## 2. Problem Statement

Students in the Application Development program are expected to demonstrate their technical capabilities through a professional portfolio. However, David currently lacks a centralized, polished platform to present his work, experience, and skills to instructors, peers, and potential employers.

Without a dedicated portfolio site:

- Projects are scattered across GitHub and Canvas

- There is no unified personal brand

- Employers cannot easily evaluate technical depth or UI/UX thinking

- Academic work is not presented in a professional, accessible format

A portfolio site solves these issues by creating a single, curated location for showcasing David’s development journey.

## 3. Project Goals

The portfolio website will:

- Establish a professional online identity

- Showcase React projects, assignments, and technical accomplishments

- Highlight industry experience (Amazon LEO, Kuiper, Kymeta, Boeing, etc.)

- Demonstrate UI/UX design awareness

- Provide a clean, modern interface for instructors and employers

- Serve as a long-term asset beyond the AD312 course

## 4. Scope of Work

The project includes:

### In-Scope

- Designing a modern site layout (Hero, About, Projects, Skills, Contact)

- Building the site using React + Vite

- Creating reusable UI components

- Writing content for each section

- Implementing responsive design for mobile and desktop

- Deploying the site to GitHub Pages, Netlify, or Vercel

- Documenting the project in GitHub

### Out-of-Scope

- Backend development

- Database integration

- Multi-language support

- Advanced animations or 3D graphics

## 5. Stakeholders

- Primary Stakeholder:

  - David A. Davis — Developer, designer, and project owner

- Secondary Stakeholders:

  - AD312 Instructor BC Ko

  - Future employers

  - Academic reviewers

## 6. Benefits

### Academic Benefits

- Meets AD312 project requirements

- Demonstrates mastery of React component architecture

- Provides a polished deliverable for grading

### Professional Benefits

- Acts as a long-term career asset

- Showcases technical and UI/UX skills

- Strengthens job and internship applications

### Personal Benefits

- Builds confidence in front-end development

- Establishes a personal brand

- Creates a foundation for future enhancements

## 7. Risks & Mitigation

## 8. Timeline (2-Week Plan)

### Week 1

- Day 1–2: Requirements, wireframes, content planning

- Day 3–4: React project setup, component scaffolding

- Day 5–7: Build Hero, About, Skills sections

### Week 2

- Day 8–10: Build Projects and Contact sections

- Day 11–12: Responsive design + polish

- Day 13: Deployment

- Day 14: Final testing + documentation

## 9. Success Criteria

The project could be considered successful if:

- The site is fully deployed and accessible online

- All core sections are complete and visually consistent

- The site is responsive on mobile and desktop

- The GitHub repo includes documentation and commit history

- The final product meets AD312 project expectations

## 10. Conclusion

This portfolio website project provides a meaningful, high-value alternative to contributing to the NSC Expo site. It aligns with academic requirements, supports long-term career goals, and demonstrates my technical and design capabilities. Completing this project over a two-week development cycle will result in a polished, professional portfolio that could be used beyond the classroom.

### Next steps

- User Stories

- GitHub repo structure

- Wireframe layout

- React component plan

- Two-week sprint board