# ⭐ Two-Week Portfolio Development Plan (Adjusted for July 4th Weekend)

### 📅 Schedule Overview

- Start: Today (Tue, July 1, 2026)

- No work: Sat July 4 & Sun July 5

- End: Tue July 15, 2026

- Total working days: 12 days

# ⭐ Week 1 — Foundation, Structure, and Core Content

### Day 1 (Tue Jul 1)

Project Reset + Architecture Review

- Review existing repo + component structure

- Update project docs with new scope (41-year experience, expanded skills)

- Define final site map: Hero, About, Skills, Experience, Projects, Contact

- Identify which résumé sections will be portfolio-visible vs résumé-only

### Day 2 (Wed Jul 2)

Wireframes + Content Mapping

- Update wireframes for expanded Skills + Experience

- Map résumé → portfolio content (high-level vs full detail)

- Draft About Me text (41 years, military, aerospace, satellite, software)

### Day 3 (Thu Jul 3)

React Component Scaffolding

- Create folder structure: /components, /pages, /data

- Build empty components for:

  - Hero

  - About

  - Skills

  - Experience

  - Projects

  - Contact

- Set up routing + layout shell

### Day 4 (Fri Jul 4)

OFF — Independence Day

### Day 5 (Sat Jul 5)

OFF — Weekend

### Day 6 (Mon Jul 7)

Hero + About Sections

- Implement Hero section (photo, tagline, CTA buttons)

- Implement About section with your 41-year narrative

- Add “Download Full Résumé” button (PDF placeholder)

### Day 7 (Tue Jul 8)

Skills Section (Expanded)

- Build grouped skill categories:

  - Software Development

  - Satellite & RF Systems

  - Aerospace & Telecom

  - Diagnostics & Failure Analysis

  - Tools & Workflow

- Add icons + responsive grid layout

# ⭐ Week 2 — Experience, Projects, Polish, Deployment

### Day 8 (Wed Jul 9)

Experience Page (Mid-Detail Version)

- Add 4-era timeline:

  - Military

  - 1990s Aerospace/Telecom

  - 2000s–2010s Engineering

  - 2020s Satellite + Software

- Add short paragraphs for each major role

- Add “View Full Résumé” link

### Day 9 (Thu Jul 10)

Projects Section

- Add cards for:

  - Task Manager

  - Recipe Gallery

  - Nested State

  - Any React/Vite assignments

- Include screenshot, tech stack, description, GitHub link

### Day 10 (Fri Jul 11)

Contact Section + Footer

- Add contact form (static)

- Add email + LinkedIn + GitHub icons

- Add footer with copyright + name

### Day 11 (Sat Jul 12)

Responsive Design Pass

- Mobile layout fixes

- Tablet layout fixes

- Typography + spacing polish

- Color consistency check

### Day 12 (Sun Jul 13)

Polish + Accessibility

- Add aria labels

- Improve contrast

- Add keyboard navigation

- Fix alt text for images

### Day 13 (Mon Jul 14)

Deployment

- Deploy to Vercel (recommended)

- Set up custom domain (optional)

- Validate build + routing

- Fix any deployment issues

### Day 14 (Tue Jul 15)

Final Testing + Documentation

- Write README

- Add commit history summary

- Add project documentation to GitHub

- Final UI polish

- Instructor-ready submission